MUSWELLBROOK SHIRE COUNCIL

STRATEGIC ASSET MANAGEMENT PLAN

PART OF COUNCIL’S RESOURCING STRATEGY

# Document Control

| Revision | Date | Details | Prepared | Reviewed | Approved |
| --- | --- | --- | --- | --- | --- |
| 0.1 | January 2017 | Draft of first edition in new format | BL | AM Steering Committee |  |
| 1.0 | February 2017 | First edition for Council consideration | BL | NP |  |

© Common Thread Consulting Pty. Ltd.

All rights reserved.

www.commonthreadconsulting.com.au

# Table of Contents

Table of Contents	3

1.	Executive Summary	5

2.	How Council Provides the Best Possible Value	6

Addressing Resource Constraints	7

3.	Technical Analysis, Planning and Management of Infrastructure	8

Basic Categories of Technical Planning and Management	8

4.	Aligning Infrastructure and Financial Planning	9

Asset Valuation and Consumption (Depreciation)	9

10 Year Expenditure Projections	9

5.	Risk Management	10

Relationship between Risk and Asset Management Systems	10

Reporting on High Risk Maintenance Shortfall and Renewal Backlog	10

Managing Critical Assets	10

6.	The Asset Management System	12

5.1 Asset Management Steering Committee	12

6.2 Roles, Responsibilities and Resourcing	12

6.3 Information and Documentation Requirements	12

6.4 AM System Operation, Control and Monitoring	12

6.5 Auditing, Review and Improvement	13

Appendix 1 – Asset Management Policy	15

Appendix 2 – Service Dashboards and Dashboard Summary	17

Appendix 3 – Service Objectives	33

Appendix 4 – Information and Document Status and Improvement List	35

Appendix 5 – Asset Valuation and Consumption	37

Appendix 6 – 10 Year Expenditure Projections	39

Appendix 7 – Terms of Reference for the AM Steering Committee	40

Appendix 8 – AM Maturity Gap Analysis and Improvement Plan	42

This page left blank intentionally

# Executive Summary

This Strategic Asset Management Plan (SAMP) is one of three plans covering each major resource type (money, people and assets) considered under Council’s Resourcing Strategy.

Council’s infrastructure assets have a replacement value of just over $740M.  The chart below shows the value ($M) of each of the six major asset classes.

The chart below shows the condition of assets in each class.  Obviously, while transport and building assets are in generally good condition, a significant proportion of water and sewerage assets are near the end of their useful life.  This highlights the need for continued investment in asset renewal.

Investment is also required to operate and maintain existing assets, and also to build new assets to meet the needs and aspirations of the community.

In fact, around 85% of Council’s budgets over the next four years is devoted to operating, maintaining, renewing and building new assets as well as accounting for their depreciation.

This equates to around $45M, on average, per year over the next four years (depreciation alone, the cost of asset consumption which is an operational cost in the budget, makes up around $7.5M p.a.).

Obviously, the way these assets are managed is critical to Council’s financial sustainability.  A number of the key inputs to Fit for the Future ratios (used to benchmark Council’s performance) are defined via this SAMP.

This SAMP outlines a framework to help Council identify areas of concern and prioritise resources towards these to help Council provide the best possible value to the community.

A Dashboard Summary in Appendix 2 highlights areas of concern across all Council operations and funding allocated to each area.  Further details are provided in the eight Service Dashboards.  These are, in effect, the centrepiece of this SAMP – the big picture view with regards to assets.

This SAMP also identifies actions improve the way Council manages its assets and the information available for decision making.  This is an ongoing process of continual improvement.

# How Council Provides the Best Possible Value

Asset Management (AM) planning documents have traditionally been excessively detailed and complex.  As a result, they have achieved limited engagement from the community, councillors and staff and (more often than not) have been ‘shelf documents’ that were not kept up to date.

Recognising the problem, Council’s AM Policy in Appendix 1 outlines a simpler approach based on ISO 55000:2014 (international standard for AM systems) and the NSW Local Government Act, 1993 that is centred around Council providing the best possible value from its assets (and other functions).

As set out in the Policy, this Strategic Asset Management Plan (SAMP) describes the application of the AM system, the centrepiece of which is a series of eight Service Dashboards (that together cover all of Council’s operations) and a Dashboard Summary (collating this information onto a single page).  These are included in Appendix 2 of this SAMP, along with an interpretation guide for these.

The figure below explains the relationship between the Service Dashboards and other key documents in the Integrated Planning and Reporting Framework and provides references to where further information is available (generally, these are in Appendices to the SAMP).

So in summary, Council provides the best possible value from its assets in accordance with the objectives identified in the Community Strategic Plan by:

- Identifying areas of concern with the value that can be provided both now and in 10 years with the resources available (this is in the Service Dashboards and Dashboard Summary)

- resources available (as per Dashboards) align with Long Term Financial Plan and Budgets

- Having a conversation (an ongoing one with the community) about the need to reallocate resources between different functions to provide the best possible value across all functions

- Undertaking detailed technical analysis and planning, firstly to inform the assessment of ‘value’ provided in the Dashboards, but then to ensure the funds allocated by Council are targeted to the areas of greatest need in the most efficient and effective manner

- Compiling a list of projects (outputs of the detailed technical planning) in the Priority Projects List for consideration by Council when it identifies activities to be undertaken for the year and allocates budgets to do so in the Operational Plan and Budget (the List is also helpful in that it enables people to see when projects are likely to happen in future years, it identifies specific projects that could be done with more funding, that are ‘shovel ready’ if a grant comes up, what projects would be delayed if funding was to be reduced and also any infrastructure renewal projects that are part of the ‘infrastructure renewal backlog’)

- Explaining what the community can expect from Council in Service Objectives documents

- Undertaking activities and then reporting on outcomes in the Annual Report including the ‘state of infrastructure assets’ in Special Schedule 7 (which includes many of the Fit for the Future ratios used to evaluate Council’s performance and sustainability)

- Reviewing and refining this information in a process of ongoing community engagement and continual improvement.

The AM System (described in section 5 of this SAMP) supports this process and is the means by which Council will achieve continual improvement.

## Addressing Resource Constraints

The Service Dashboards and Dashboard Summary are intended to facilitate a conversation about the allocation of available resources so Council carries out its functions in a way that provides the best possible value to residents and ratepayers... but how can resource limitations be addressed?

Council may identify a need to reallocate funds between service areas (e.g. on the Dashboards, from functions showing green lights to amber or red ones, although the impacts of this must be assessed).

Council is seeking to generate efficiencies in its operations to free up additional resources as discussed in its Fit for the Future proposal, and to generate additional ongoing revenues from the activities of its Future Fund, which is currently generating an annual dividend of $1M p.a.

Council will sometimes finance new or replacement assets with debt.  Given the very long-lived nature of many infrastructure assets, it is often appropriate for Council to do so (those who benefit from the infrastructure will then pay for it over time).  Such decisions must take account of both infrastructure and finance issues (this is discussed in section 2 of the Resourcing Strategy).

There are sometimes opportunities to secure grants to help fund some projects, or to gain contributions from developers (including mines) to fund activities required to support their developments.  Council pursues such opportunities as they become available.

Lastly, there may be a need to generate additional revenues from a special rate variation – where the community supports this, and subject to the approval of the Independent Pricing and Regulatory Tribunal (IPART) – to fund projects over and above what Council can currently afford.

# Technical Analysis, Planning and Management of Infrastructure

As discussed in section 2, there is a need for detailed technical analysis and planning to support the high level summary information contained in the Service Dashboards and to identify and prioritise projects summarised in the Priority Projects List.

The Information and Document Status and Improvements List (Appendix 4) collates key documents, processes and systems that underpin the AM system.  An expanded version of this (of a more operational nature) is an important reference for the AM Steering Committee (section 5.1) who coordinates the AM system implementation.  It includes:

- a more detailed list of the key reference documents relating to each service area (these are summarised in the Service Dashboards)

- current status (including confidence in data) and specific improvements required

- criteria for effective implementation of this element of the AM system

- interconnectivities between this element and other elements of the AM system

- responsibilities for the particular source of information, document or process/system.

These items together comprise Council’s ‘AMPs’ as defined in ISO 55000 clause 3.3.3 i.e. they specify the activities, resources and timescales required to achieve Council’s ‘AM’ or functional objectives.

These objectives are set in the Service Dashboards (i.e. the performance objectives and targets) and also the Operational Plan.

The detailed technical planning and analysis helps Council to ensure that the objectives that are set are ‘SMART’ (specific, measureable, achievable, realistic and time bound).

The technical processes and systems then provide assurance these results will actually be achieved.

## Basic Categories of Technical Planning and Management

Following is a short description of the various categories.

Needs analysis and strategies identify both the needs of the community and the capacity of infrastructure assets to meet these.  This considers deterioration of assets, growth in demand, changes in community needs and expectations.

Asset condition assessments use a variety of methods from visual inspections of buildings to automated laser/video assessments of roads to assess the condition of assets to determine how far it is through its useful service life.

Asset valuations consider both the ‘fair value’ of an asset (what it would be worth to sell on the open market – as required by accounting standards) and the expected service life.  This information coupled with asset condition information enables Council to determine the current fair value of its assets and annual depreciation (how much of this value is being consumed each year).  These are key measures of Council’s finances and financial sustainability (if assets are being consumed faster than they are being renewed, it may be that Council’s assets either are relatively new and don’t yet need renewing, or that Council is unable to keep up with deterioration).

Forward works programs identify the priorities for future works based on the priorities established by Council in the Service Dashboards and draw on a range of data on the assets including the asset hierarchy (the importance ranking of assets in a category e.g. main roads versus local streets).  The cost of undertaking works is also estimated.  This is the key input to the Priority Projects List.

Operations and Maintenance Management Systems are the means by which Council ensures assets are providing ‘best value’ (performing appropriately, being managed sustainably – avoiding premature failure and that risks are appropriately managed).

# Aligning Infrastructure and Financial Planning

Around 85% of Council’s budgets over the next four years are devoted to operating, maintaining, renewing and building new assets as well as accounting for their depreciation.  This equates to around $45M, on average, per year over the next four years.

Obviously, the way these assets are managed is critical to Council’s financial sustainability.  Several key inputs to Fit for the Future ratios (used to benchmark performance) are defined via this SAMP.

It is thus critical to ensure strong alignment between infrastructure and financial planning in this SAMP and the Long Term Financial Plan (LTFP) respectively.  The assumptions and details behind the numbers must be clear.  Two key areas are discussed below.

## Asset Valuation and Consumption (Depreciation)

As noted in section 3, the valuation of assets is on the basis of ‘fair value’ (what an asset is worth on the open market).  Asset condition says how far the asset is through its life (how much value has been consumed).  The cost of asset consumption (depreciation) is calculated based on the value lost each year as the asset deteriorates (as life is used up), the value divided by its service life.

Assumptions about these factors (fair value, condition and service life) of assets determines a large proportion (around 20% or $10M p.a.) of Council’s annual operating expenses.

The basic assumptions about valuation and service life across the main asset categories are defined in Appendix 5.  This also identifies benchmarks from similar councils where possible.

Note 1 of Council’s Financial Statements includes further details on service life and Note 27 of the includes details of methodologies for Fair Value Measurement.

Assumptions about these parameters are improving, but still need to be refined over time.  Key items of note in relation to each asset category are included.

The key point to make is that these assumptions need to be refined over time.  Improvement actions to condition and valuation information are identified in Appendix 4.

## 10 Year Expenditure Projections

Council plans out its revenues and expenditure over 10 years via the Long Term Financial Plan (LTFP).

Projected expenditure on capital works (renewing assets and building/acquiring new ones) is reported in the LTFP as ‘purchase of infrastructure, property, plant and equipment’ in the Cash Flow Statement.  Note that this includes purchase of ‘non-infrastructure related’ items.

4 year expenditure for capital programs in the Service Dashboards needs to align with these figures (this is still being refined, but it will be achieved in the near future).  Longer term expenditure should also align with the indicative timing of projects in the Priority Projects List (again, a work in progress).

Projected expenditure on operational activities (operating and maintaining assets) is reported in the LTFP as its component parts: ‘employee benefits and on-costs’, ‘materials and contracts’, etc. in the ‘payments’ section of the Cash Flow Statement as well as the ‘operational expenditure’ section of the Income Statement.  Again, this includes expenditure on employees, materials and contracts of a ‘non-infrastructure related’ nature.

Projected depreciation expenses (also an operational expense) is reported in the LTFP in the Income Statement under ‘expenses from ongoing activities’.  Again, this includes depreciation of ‘non-infrastructure related’ assets.

The table in Appendix 6 identifies the operational and capital expenses in each area of the LTFP (as noted, these figures in the LTFP include ‘non-infrastructure related’ items).  Capital expenditure is broken into renewal and new/upgrade works as the renewal figure is used to calculate the renewal ratio.  The first four years of the figures in the table align with the figures in Service Dashboards.

# Risk Management

## Relationship between Risk and Asset Management Systems

As set out in Council’s Asset Management Policy, the determination of how Council is to provide the ‘best possible value’ to the community needs to consider three perspectives:

- Performance or ‘level of service’ (in terms of assets this is usually measured in terms of condition, function and capacity)

- Sustainability (minimising the triple bottom line lifecycle cost of providing an asset)

- Risk and resilience (minimising risk and keeping it to an acceptable level, ensuring that assets are built and maintained so as to be able to withstand shocks).

As a consequence of this third point, it is vital that information in Council’s risk management system (established under its Risk Management Policy) informs the decision making process under Council’s asset management system (established under its Asset Management Policy) to prioritise funding for activities that will provide the ‘best possible value’.

## Reporting on High Risk Maintenance Shortfall and Renewal Backlog

NSW Government, via the Local Government Code of Accounting Practice and Financial Reporting, prescribes the methodology for reporting on the ‘State of Infrastructure Assets’ in Special Schedule 7 of annual financial statements (part of Council’s Annual Report).

Key measures to be reported on include:

- shortfall in maintenance funding (a gap between required and actual maintenance)

- backlog in asset renewal.

These inform performance benchmarks for councils under NSW Government’s Fit for the Future program discussed in section 2 of the Resourcing Strategy.

Auditing of reported figures is proposed to commence in 2017 to address inconsistencies in the way these figures are reported by different councils, so Council needs to implement a process that complies with this requirement.

As set out in the AM Policy, Council intends to undertake the calculation based on two components:

- the shortfall in funding arising from assets with an unacceptable level of risk as assessed under Council’s risk management system (this establishes a ‘floor’ for the minimum work Council needs to carry out in relation to its infrastructure assets)

- the shortfall in what Council is able to deliver compared to community expectations (this is an option where Council, based on community engagement, identifies “unsatisfactory” assets requiring renewal in the Priority Projects List as discussed in the AM Policy).

A risk-based assessment also has the advantage of being objective (assessing likelihood and consequence of negative outcomes).  This assessment will form part of substantiation of Council’s reported backlog and required maintenance figures in future to facilitate auditing.

## Managing Critical Assets

The IPR Guidelines (essential element 2.13) require that the AM Strategy identify assets that are critical to its operations and outline risk management strategies for these assets.

ISO 55000 (clause 3.2.8) defines a critical asset as an asset having potential to significantly impact on the achievement of the organisation’s objectives.  Assets can be critical due to safety, environment or performance reasons (this can relate to legal, regulatory or statutory requirements) or because they provide services to critical customers.

While Council has established hierarchies for most asset categories that prioritise efforts toward those assets with higher usage (e.g. distributor roads, trunk pipelines) and in most cases establish higher standards of performance (e.g. renewal is undertaken when assets are less deteriorated), in a sense all assets are ‘critical’ in that they provide essential services to the community.

Risk management strategies for the primary asset categories are outlined below.  Further details are discussed in section 4 and in the reference documents noted in Service Dashboards, as well as (where relevant) in Council’s corporate risk register.

| Critical Asset | Primary Risks | Management Strategies |
| --- | --- | --- |
| Water Supply | Supply problems due to drought Failure to meet Australian Drinking Water Guidelines Failure of critical infrastructure (e.g. pumps) or loss of power leads to loss of supply | Drought and Drinking Water Quality Management Plans in place; criticality analysis undertaken on all assets and condition assessments underway with opportunities to improve redundancy and resilience identified (e.g. backup pumps, storage in reservoirs) |
| Sewerage | Release of untreated sewage or effluent to the environment due to a loss of power or failure of infrastructure | Criticality analysis undertaken on all assets and condition assessments underway with opportunities to improve redundancy and resilience identified (e.g. backup pumps and generators, storage time in pump stations), pollution incident response plans in place |
| Roads, Bridges and other Transport | Safety issues arising from asset failures and/or other issues such as fallen trees, washed out bridges, flooded roads | Inspection systems in place with additional inspections undertaken where necessary (e.g. after a major storm event) |
| Playgrounds | Safety issues from damaged or broken equipment | Inspection system in place to identify and respond to defects |
| Sports-grounds | Safety of users | Appropriate maintenance carried out |
| Aquatic Centres | Drowning, poor water quality leads to health issues | Supervision in place, trained operators, appropriate equipment and maintenance |
| Buildings | Business continuity in the event of a problem with the building | Business continuity plans in place Appropriate maintenance carried out |

# The Asset Management System

The AM System is (ISO 55000 clauses 3.4.2 and 3.4.3) the set of interrelated or interacting elements of Council’s organization to establish policies and objectives and processes to achieve those objectives.

As noted in section 2, the AM Policy is included in Appendix 1 and the Service Dashboards identify objectives for each program area.  The technical documents and systems supporting the Dashboards outlined in section 3 and Appendix 4 embody the processes to achieve those objectives.

## 5.1 Asset Management Steering Committee

Council’s AM Steering Committee includes all key stakeholders in the AM system.  They meet monthly as a minimum consider items relating to their role, which is:

- to make recommendations to Council’s Executive and the elected Council regarding the AM Policy and objectives, and

- to monitor the implementation of the AM system including improvement actions (as discussed in section 6.5).

The Terms of Reference for the Committee are included in Appendix 7.

## 6.2 Roles, Responsibilities and Resourcing

Roles and responsibilities in relation to the AM system are defined in several ways:

- generally, in the AM Policy

- specific to particular programs / functions in Service Dashboards

- specific to particular documents / sources of information in the Information and Document Status and Improvements List

- specific to positions in Position Descriptions.

The clarity of roles and responsibilities as well as the adequacy of resources is an issue for consideration by the AM Steering Committee (this is included on the draft agenda).

## 6.3 Information and Documentation Requirements

Appropriate information on Council’s assets is crucial to the effective operation of the AM system.  Given the size and complexity of Council’s asset portfolio, the task of collecting, maintaining and updating this information is significant.

Critical processes as well as plans, and records must be kept.

The Information and Document Status and Improvements List in Appendix 4 identifies key elements of the AM system.  The Asset Management Steering Committee will consider the List when it considers the adequacy of information and documentation (this is on the draft agenda).

## 6.4 AM System Operation, Control and Monitoring

The Information and Document Status and Improvements List in Appendix 4 includes criteria applicable to information and documentation to ensure the processes of developing, implementing and reviewing the ‘AMPs’ meets requirements, as well as any measures necessary to demonstrate and/or assure compliance with the requirements and monitor performance.

As noted in section 6.3, processes will be documented where necessary to ensure they meet requirements.  Appropriate monitoring of performance will be included as required.

Where changes to the system are proposed, the risks will be managed to ensure requirements are met.  Significant changes to AM system operation will be discussed at the AM Steering Committee.  Outcomes of the change will be reported back.  This is an item on the draft agenda.

Where activities that can have an impact on AM objectives are to be outsourced, Council will assess the risks, ensure the contractor is competent, processes are adequately controlled and managed, and that information and documentation requirements are met.  This is another item on the draft agenda for the Committee.

## 6.5 Auditing, Review and Improvement

Given that NSW Government is intending to introduce requirements for annual auditing of the AM system (as part of increasing requirements to improve the validity of asset-related information in financial reports), Council does not intend to carry out any internal auditing at this stage until these requirements are determined.

An AM maturity assessment was undertaken in December 2015 against the requirements of the National Asset Management and Financial Planning Assessment Framework (NAMAF) and progress has been reviewed.

As noted in section 6.1, the role of the AM Steering Committee includes a management review function.  This will include consideration of the results of audits of the AM system as well as other issues such as performance monitoring (section 5.4), changes brought about by the operating environment, non-conformance, outcomes of audits, etc. as well as progress on improvement actions, which are identified in a number of places:

- specific to particular functions or programs in Service Dashboards

- specific to particular technical documents or elements of the AM system on the Information and Document Status and Improvements List

- in relation to the AM system generally

- in the Operational Plan (this may include items identified in Service Dashboards, the Information and Document Status and Improvements List or otherwise identified).

Where necessary, the Committee will also track other improvement actions via the minutes and matters arising in minutes of the Committee.

This page left blank intentionally

# Appendix 1 – Asset Management Policy A40/1

POLICY OBJECTIVES

This policy provides the overall framework to guide the sustainable management of Council’s asset portfolio.

POLICY STATEMENT

To ensure effective asset management, Council will endeavour to:

- Utilise assets to their fullest potential to maximise usage and economic performance.

- Manage all infrastructure assets in a systematic and sustainable manner.

- Develop and commit to long term capital works and financial management plans that support and are responsive to the needs of the community.

- Ensure that asset renewal, disposal, upgrade or new asset provision is carried out in accordance with the adopted resourcing strategy that includes demonstrated need, life cycle costing, alternative modes of delivery, sustainability, equitable distribution of resources and social equity.

- Ensure that any budget bids to build new infrastructure include properly estimated full life cycle costs, including maintenance, operations and renewal and these costs have been compared to the estimated benefits from the project

- Involve and consult with the community and key stakeholders as required in determining service and intervention levels.

- Ensure asset management practices conform to legislative requirements and reflect best practice in the industry.

- Regularly update and report on the current maturity of Council’s asset data, systems, strategies, plans, processes and skills and the accompanying organisational risk.  Council is committed to continual improvement of its asset information to achieve this policy.

- Ensure major industrial development properly mitigates the infrastructure impacts as well as contributing to the Community Enhancement Plan.

- Fund at least 50% of theoretical depreciation, as asset renewal, from revenue over the current Delivery Plan period.

- In the Long Term Financial Plan, seek to increase rates and seek other funding sources to close the gap between the required expenditure levels and Council’s budget.

- Ensure that funding for all asset purchase, maintenance, rehabilitation and replacement shall be guided by Council’s Asset Management Plans and annual budgetary process.

- Ensure that assets gained from the development of land by third parties meet Councils requirements:

- Logical and orderly development that minimises the generation of assets per tenement;

- Assets meet specifications and quality standards; and

- Assets meet requirements for public safety, OH&S and maintainability.

- Council is committed to rationalising its public infrastructure where that infrastructure has become redundant by reason of:

(i)	disuse;

(ii)	sole, or substantial, private use; or

(iii)	classification as State infrastructure.

POLICY REFERENCE (E.G. LEGISLATION, RELATED DOCUMENTS)

- Local Government Act 1993

- Local Government (General) Regulation 2005

- Local Government Amendment (Planning and Reporting) Act 2009

- National Asset Management Framework

- IPWEA NAMS.PLUS National Templates for Asset Management Plans

- International Infrastructure Management Manual

PROCEDURE

Asset management is a dynamic process that affects all areas of Council service delivery and as such this policy will impact upon and relate to a number of policies and strategies throughout the organisation.

Author

Director Community Infrastructure

Date

5 May 2011

This page left blank intentionally

# Appendix 2 – Service Dashboards and Dashboard Summary

Following are the Service Dashboards and Dashboard Summary discussed in section 2.

An interpretation guide is provided for each below.

These are Council’s first version of a new format of planning documentation designed to present a very high level overview of Council’s functions, assets and budgets.  Relevant information is drawn from more detailed sources (Council’s Delivery Program, Operational Plan, Annual Financial Statements and Budgets) and so these other documents should be the final point of reference.

The Service Dashboards prepared so far cover most areas of Council’s operations (with a focus on Council’s infrastructure assets):

- Transport and Drainage

- Water Supply and Sewerage

- Waste Management

- Organisational Capability

- Open Space, Recreation and Public Toilets

- Community Programs and Facilities

Dashboards have not yet been produced for the following functions:

- Planning, Development and Environment

- RMS Road Maintenance Contracts

- Future Fund

All functions of Council are, however, included in the Dashboard Summary that draws together information from all Service Dashboards as well as budget information on these other areas.

It is important to note that these documents are still a work in progress and need further (and ongoing) refinement.

Interpretation Guide for Service Dashboards and Dashboard Summary

Service Dashboards: Page 1

Service Dashboards: Page 2

Dashboard Summary

# Appendix 3 – Service Objectives

As discussed in section 2, while the Service Dashboards in Appendix 2 are intended to provide a high-level picture of Council’s operations as a whole, there is a need to simplify the information on what the community can expect from a particular service.

The Service Objective documents listed below have been developed to address this issue and to facilitate future community engagement programs regarding Council services.  They cover all aspects of a service (maintenance, operations and renewal / upgrade programs).

Details of the funding allocated to the particular program, the quantity and value of assets, etc. is presented in the Service Dashboards.

| Service Objectives document | Version |
| --- | --- |
| Sealed Roads (including Kerb and Gutter) | 1 |
| Unsealed Roads | 1 |
| Footpaths and Cycleways | 1 |
| Stormwater Drainage | 1 |
| Playgrounds | 1 |
| Parks, Reserves and Sporting Fields | 1 |
| Public Toilets and Sports Amenities | 1 |
| Water Supply | 1 |
| Sewerage | 1 |
| Waste Management | 1 |

It is important to note that Council has undertaken significant consultation across the full range of its functions in the past.  A selection of key initiatives is summarized below.

| Service Area | Previous Consultation |
| --- | --- |
| Water and Sewerage | Integrated Water Cycle Management Plan |
| Waste Management | Waste Management Strategy |
| Footpaths and Cycle ways | Walk and Cycle Plan |
| Recreational Facilities | Recreation Needs Analysis |
| Libraries | Library Strategic Plan |

This page left blank intentionally

# Appendix 4 – Information and Document Status and Improvement List

The table below provides an overview of key documents and sources of asset information.  As discussed in section 3, a detailed version of this list will be kept under review by the Asset Management Steering Committee as a means of driving continuous improvement efforts.

Buildings and Recreation

GIS layer for buildings

GIS layer for other structures and depreciable land improvements

Maintenance Management System for Playgrounds

Finance

Asset Register

Roads

Asset register for sealed and unsealed roads

Automated condition data for sealed roads

Condition rating and future works programs for transport assets

Pavement Management System

Asset register for bridges

Asset register for storm water drainage

Maintenance Management System for roads

Water and Sewerage (separate information exists for each of the following)

FINMOD (financial modelling of future water supply infrastructure needs and operations)

GIS backend database

Service request management system

Plant asset register

Plant condition inspection records

Waste Management

Waste Management Strategy

This page left blank intentionally

# Appendix 5 – Asset Valuation and Consumption

As discussed in section 4, assumptions about the fair value and service life of assets have a major influence on Council’s reported financial position and performance (via depreciation).

The basic assumptions across each asset category are to be identified in the following table as information is generated as part of asset revaluations (e.g. water and sewerage infrastructure as it is being revalued in 2017) and more generally as Council reviews its depreciation expenses.

| Asset Category and Details | Benchmarking e.g. $/unit, useful life | Comments |
| --- | --- | --- |
| Sealed Roads |  |  |
| Footpaths and Kerb and Gutter |  | Often partial renewal (of broken sections) |
| Stormwater |  |  |
| Buildings |  | Structural condition (note that renewal often driven by functionality and capacity issues, so buildings may not stay in service as long as they could) |
| Water and sewerage |  | Revaluation in 2017 |

This page left blank intentionally

# Appendix 6 – 10 Year Expenditure Projections

The 10 year projections for infrastructure operations, depreciation and capital expenditure on asset renewal for the GENERAL FUND are tabled below along with the relevant figures from the LTFP to demonstrate that these figures align.  The capital expenditure figures in the Service Dashboards should align with the first 4 years of figures below, although there are at this stage some discrepancies that still need to be addressed.

There is further work to finalise this table and similar ones for the Water and Sewer funds, but the intention is that these demonstrate the alignment between the LTFP and figures in the Service Dashboards.

# Appendix 7 – Terms of Reference for the AM Steering Committee

This page left blank intentionally

# Appendix 8 – AM Maturity Gap Analysis and Improvement Plan